|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | Jenny Reiman | Jason Laqua | Andrew Kirkham |
| **Hours** | 7 | 7 | 7 |
| **Reading** | Vex pro wiki  <http://www.abc.se/~m6695/udp.html> | Vex pro wiki  <http://www.abc.se/~m6695/udp.html> | <http://developer.android.com/reference/android/net/wifi/p2p/package-summary.html>  <http://developer.android.com/training/connect-devices-wirelessly/wifi-direct.html>  <http://developer.android.com/reference/android/widget/Button.html> |
| **Tasks Completed** | Communication Android to vex | Receive command on vex  Receive command on Android | Communication Android to Android  Android emergency Stop |
| **Tasks for Thursday** | Research sensors | Testing Straightness | Android UI |

**Open issues:**

|  |  |  |  |
| --- | --- | --- | --- |
| **What** | **Who** | **When** | **Done** |
| Iteration one tasks | All | 9-26 | ✓ |
| Android UI | Andrew | Oct - 3 |  |
| Communication between VEX and Android | All | Oct-10 |  |
| Android can get GPS coordinates | Andrew | Oct-10 |  |
| Robot moves to GPS coordinate | All | Oct-31 |  |
| Robot moves in straight line | Jason | Oct-17 |  |
| Robot uses sensors | Jenny | Oct-30 |  |
| Cliff test | Jenny | Oct-24 |  |