|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | Jenny Reiman | Jason Laqua | Andrew Kirkham |
| **Hours** | 3 | 3 | 3 |
| **Reading** | Vex pro wiki | Vex pro wiki | <http://developer.android.com/reference/android/net/wifi/p2p/package-summary.html>  <http://developer.android.com/training/connect-devices-wirelessly/wifi-direct.html>  <http://en.wikipedia.org/wiki/Wi-Fi_Direct> |
| **Tasks Completed** | Unstable robot/ trouble turning | Unstable robot/ trouble turning | Working on Communication Android to Android |
| **Tasks for Thursday** | Send a command, connect android to vex | Receive a Command on vex | Communication Android to Android, Android emergency stop |

**Open issues:** communication Android to Android, send Android and vex commands

|  |  |  |  |
| --- | --- | --- | --- |
| **What** | **Who** | **When** | **Done** |
| Hello World Robot | Jenny | 5-Sep | ✓ |
| Hello World Android | Andrew | 5-Sep | ✓ |
| Build drivetrain | Jason | 5-Sep | ✓ |
| Attach motors | Jason | 5-Sep | ✓ |
| Mount Vex to structure | Jason | 5-Sep | ✓ |
| Plug in motors | Jason | 5-Sep | ✓ |
| Robot goes forward/backwards/left/right | Jenny | 12-Sep | ✓ |
| Obstacle Avoidance | Jenny | 12-Sep | ✓ |
| 10% Grade | Jason | 12-Sep | ✓ |
| Robot/Android not damaged | All | 19-Sep | ✓ |
| Communication Android to Android | All | 26-Sep |  |
| Communication Android to Vex | All | 26-Sep |  |
| Android emergency stop | Andrew | 26-Sep |  |
| Send a command | Jenny | 26-Sep |  |
| Receive a Command on android | Andrew | 26-Sep |  |
| Receive a Command on vex | Jason | 26-Sep |  |
| Connect Android to Android | Andrew | 26-Sep |  |
| Connect Android to vex | Jenny | 26-Sep |  |