## Slide 1: Harold’s Mechanics
Embedded Systems Fall 2013
Iteration 1
Jenny Reiman
Jason Laqua
Andrew Kirkham

## Slide 2: Problem Statement
Entire Project: The objective of this project is to build and drive a robot around the central mall by using GPS programmed coordinates through a wireless connection to android devices.

## Slide 3: Problem Statement
Iteration 1: The goal of the first iteration was to build the robot, drive forward/back/turn, avoid obstacles, and achieve communication with various devices

## Slide 4: What was done
Robot was built
Robot drives and avoids obstacles
10% grade was tested
Android to Android (UDP)
Communication between clients and servers
Emergency Stop Button

## Slide 5: What Worked
Moving forward/backwards and turning
Robot can climb 10% grade
Bumper sensors
Communication to Vex

## Slide 6: What Didn’t Work
Battery Drainage – every iteration of testing left dead batteries
Robot Structure – Loose nuts cause the structure to be unstable
Android Communication: Unstable for TCP/IP
Terk IDE – difficult to work with

## Slide 7: Lessons Learned
Use lock nuts, especially with turning or moving parts
Use UDP
USB power > batteries
Helper functions for libqwerk

## Slide 8: Questions?